**Name: Ricky Ma**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create low/mid-fidelity wireframes | 3/20/19 | 3/20/19 |
| 2. Find necessary images and information | 3/21/19 | 3/23/19 |
| 3. Create home page | 3/22/19 | 3/24/29 |
| 4. Create wedding cake/whole pie page | 3/22/19 | 3/24/19 |
| 5. Create contact us/visit us page | 3/23/19 | 3/24/19 |
| 6. Make one of the pages mobile responsive | 3/24/19 | 3/26/19 |
| 7. Implement CSS | 3/24/19 | 3/26/19 |
| 8. Implement Javascript | 3/25/19 | 3/25/19 |
| 9. Create the online order form | 3/26/19 | 3/25/19 |
| 10. Finalize project | 3/26/19 | 3/26/19 |